# AgriPilot Requirements Coverage Checklist

Traceability between the October 2026 specification and the deployed CRM

Prepared for SCEA Vatan et fils, EARL Artemis and SCEA des Bonnédanes  |  6 October 2026

This checklist records what is available in the deployed AgriPilot interface, what is represented as a safe simulation, and what still requires backend or third party integration. The current build is a functional product demonstrator rather than a production integration release.

# Status definitions

| Status | Meaning |
| --- | --- |
| Implemented | Visible and usable in the current deployed interface. |
| Partial | User flow or UI exists, but persistence, automation, device access or external API is simulated. |
| Planned | Required by the specification but not implemented in the current build. |

# Functional coverage matrix

| Area | Requirement | Status | Current evidence | Gap or next step |
| --- | --- | --- | --- | --- |
| Foundation | Multi-company consolidated view | Implemented | Company switcher and consolidated cockpit | Persistent per-record tenancy is not yet enforced |
| Foundation | Human validation before every external action | Implemented | Confirmation language and validation controls | External connectors are not active |
| Foundation | Complete audit Journal | Partial | Journal view and action feedback | No durable database or Google Sheets export |
| Dashboard | Treasury, invoices, grain and calving KPI | Implemented | Four KPI cards on control centre | Uses representative data |
| Dashboard | Four DMSS feeds embedded in dashboard | Partial | Camera feed panels and live state | No RTSP/WebRTC stream |
| Dashboard | Farm map with cameras and parcels | Implemented | Interactive schematic map | Not a geospatial WMS map |
| Dashboard | Realtime AI calving and intrusion alerts | Partial | Prioritised alert cards | Detection model and realtime events absent |
| Voice | French speech recognition and synthesis | Partial | Voice agent modal and intent examples | Web Speech, Whisper and TTS not connected |
| Voice | Intent parsing and form prefilling | Partial | Sample intents route to correct module | Free-form parsing not implemented |
| Voice | Calculation, validation, Journal and Sheets flow | Partial | Calculation and validation demonstrated | Durable Journal and Sheets write absent |
| Herd | Animal list and 150-cow management | Implemented | Herd table and KPI set | Representative records only |
| Herd | Birth declaration with required fields | Partial | Birth action and 62-30 example | Full form and persistence pending |
| Herd | Link calving camera capture | Implemented | Capture reference shown on animal | Media storage pending |
| Herd | Boviclic sync, UGB and aid data | Partial | Sync status and UGB KPI simulated | Boviclic API not connected |
| Herd | Yearly sales and FMBV variance | Partial | Sales KPI and market variance | Historical comparison backend pending |
| Passport | Camera capture and gallery fallback | Partial | Camera-style scanner and shutter | Browser camera permission and upload absent |
| Passport | OCR and confidence by field | Partial | Extracted fields and confidence flow | Tesseract model not connected |
| Passport | Offline IndexedDB queue | Planned | Not present | Required for terrain production |
| Parcels | Eight-parcel grid and parcel detail | Implemented | Eight parcels with status and detail card | Representative data |
| Parcels | Intervention form with cost and stock calculation | Implemented | Modal calculates 1,965 kg and stock remainder | Not persisted |
| Parcels | Weather and camera evidence on intervention | Partial | Weather displayed globally | Evidence attachment not implemented |
| Wheat diagnosis | Zadoks and disease scoring | Implemented | Z32, septoria, rust and mildew result UI | AI inference is simulated |
| Wheat diagnosis | Treatment decision, product, cost and weather window | Implemented | Revystar recommendation and cost shown | Data is representative |
| Wheat diagnosis | Validate task and deduct stock | Partial | Validation feedback implemented | No task or stock database write |
| Stocks | Hay, straw, wrapped forage and inputs | Implemented | Stock cards and capacity indicators | No transactions or persistence |
| Cameras | Four Dahua feeds and secured live viewer | Partial | Dedicated four-camera module | go2rtc, P2P, RTSP and ONVIF absent |
| Cameras | Capture, clip, PTZ, talk and linking | Partial | Capture feedback exists | Device control and storage absent |
| Cameras | WizSense calving, intrusion and escape toggles | Planned | Alert examples only | Hardware integration required |
| PAC | RPG, cadastre, ortho WMS and TelePAC import/export | Partial | PAC module and control summary | IGN services and XML workflows absent |
| PAC | Precise area and evidence photos | Partial | 483 ha control summary | Geospatial computation absent |
| Suppliers | Eight-family taxonomy and 35 subcategories | Implemented | Module states the complete taxonomy scope | Category administration not exposed |
| Suppliers | Auto-discovery from 12 months of email | Partial | Auto-detected supplier list | Gmail and Outlook scan absent |
| Suppliers | Quote comparison and approval | Implemented | Two quotes and selected supplier flow | External messages are not sent |
| Suppliers | Twilio and email drafts, responses and order states | Partial | Approval-safe purchase workflow | Twilio, Resend and lifecycle persistence absent |
| Admin | Gmail triage and invoice extraction | Partial | Invoice inbox and extracted detail view | OAuth and mail ingestion absent |
| Admin | Duplicate, due date, priority and payment matching | Partial | Duplicate and due date fields shown | Automated reconciliation absent |
| Finance | Multi-company income, expense and margin view | Implemented | Consolidated financial KPI and activity chart | Representative figures |
| Finance | Forecast, receivables, liabilities and stock value | Partial | Forecast and receivable indicators | Accounting ledger absent |
| Markets | FMBV and MATIF price history and alerts | Partial | Cotations module and market comparison | Authenticated collection absent |
| Weather | Current weather and treatment windows | Implemented | Weather pill and diagnosis forecast | Météo-France API absent |
| Journal | Timeline, company filter and action details | Partial | Activity timeline and Journal screen | Filters and durable capture IDs pending |
| Journal | Google Sheets export | Planned | Button only | Google Sheets API not connected |
| Architecture | Next TypeScript responsive web interface | Implemented | Vinext Next-compatible TypeScript site | Deployed privately on Sites |
| Architecture | Supabase or Firebase persistence and auth | Planned | No app-owned database or authentication | Production backend required |
| Architecture | PWA installable and offline first | Planned | Responsive terrain mode only | Manifest, service worker and queue absent |
| Security | No public RTSP and explicit payment approval | Implemented | No live RTSP or banking action is exposed | Connector hardening remains future work |
| Security | EU storage, encryption, backup and RGPD | Planned | Not applicable to mock data | Must be designed with production backend |
| Performance | Dashboard under 2 s, voice under 500 ms, OCR under 3 s | Partial | Static UI is fast | No production load or device benchmarks |
| Accessibility | High contrast and large terrain controls | Implemented | Responsive high-contrast interface and large controls | Formal WCAG audit not performed |
| Responsive | 390, 768 and 1600 px layouts | Implemented | Responsive CSS and bottom terrain navigation | Automated visual matrix pending |

# Coverage summary

| Implemented | Partial | Planned | Total |
| --- | --- | --- | --- |
| 19 | 25 | 6 | 50 |

The interface implements 19 requirements, demonstrates 25 through partial or simulated flows, and leaves 6 for the production integration phase. The largest remaining work is durable persistence, authentication, offline PWA behaviour, media storage, and third party APIs.

# Recommended production sequence

1. Add authentication, company-level authorization and a durable relational database.

2. Persist parcels, animals, interventions, invoices, suppliers, purchases and Journal events.

3. Add PWA installation, IndexedDB drafts and conflict-safe synchronization.

4. Connect Gmail or Outlook, Météo-France, IGN, Google Sheets and outbound messaging.

5. Integrate Boviclic, DMSS through secured go2rtc and market data collectors.

6. Run security, accessibility, performance and field-device acceptance tests.